**Terry Chen**

**Levi Clark**

**Daniel He**

**Gus Pedroso**

**RDBMS Development Log**

|  |  |  |
| --- | --- | --- |
| **Name** | **Time In/Date** | **Task** |
| Terry | 2014-01-30 13:45 | started this log |
| Gus | 2014-02-02 17:42 | DBMS.h, DBMS.cpp, main.cpp |
| Gus | 2014-02-02 23:11 | Added design doc to git (needs work) |
| Terry | 2014-02-03 17:30 | Group worked together on design doc |
| Daniel | 2014-02-04 23:10 | Design Document completed |
| Gus | 2014-02-04 16:08 | pushed what we did today |
| Gus | 2014-02-06 16:08 | pushed what we did today |
| Gus, Daniel, Levi | 2014-02-07 16:47 | Creating new functions for engine |
| Terry | 2014-02-07 21:43 | Pushed fixes to styling, Makefile |
| Terry | 2014-02-07 23:24 | Fixed 1 of 2 SegFault causes. |
| Gus | 2/9/2014 10:35 | check out git commit, selection works!! |
| Terry | 2014-02-09 | Defined reNaming function, setUnion |
| Levi | 2014-02-09 | Defined setDifference |
| Gus, Dan | 2014-02-09 | Defined cross product |
| Gus | 2014-02-09 | Starting natural join |
| Terry | 2014-02-10 | column checking (done but untested) |
| Levi | 2014-02-10 19:00 | writing the update function |
| Levi | 2014-02-10 | not working on natural join >=( |
| Gus | 2014-02-10 | working on !unNaturalJoin |
| Gus | 2014-02-11 | added primary key functionality |
| Gus | 2014-02-12 17:00 | starting the parser functions |
| Gus | 2014-02-05 13:00 | finished helper func, added writeTable |
| Gus | 2014-02-16 13:00 | added checkParen, just pushed |
| Terry | 2014-02-16 17:55 | Addressed Namespace complaint on Table. Formatting fixes |
| Daniel | 2014-02-17 10:00 | Added TreeNode structure for queries, updated to-do list |
| Daniel | 2014-02-17 13:36 | Finished my addition to to-do list... |
| Daniel, Terry | 2014-02-18 | Ran tests to fix unit test issues |
| Levi | 2014-02-18 | Added function prototypes of app.h |
| Terry, Gus | 2014-02-20 19:00 | Work in lab… App and Unit Tests |
| Gus |  | Added app interface |
| Terry | 2014-02-22 20:26 | styling fixes |
| Gus | 2014-02-23 | App |
| Group | 2014-02-24 | work on everything |

Note: The full development log can be accessed here:

<https://docs.google.com/a/pedroso.com/document/d/1RKwqHmUtKB6exFvW-yJNevebcJ2LstzecEQQvA-y7_s/edit?usp=sharing>